AKTU Academic Autonomy Online Application System
Workflow, Checklist/Fields & Competent Authority Approval Process
(aligned to current practice 2025–26)

This document proposes an end-to-end web-based system for processing Academic Autonomy applications for affiliated institutions. The workflow is aligned to AKTU’s Clause 6.29 requirements while also reflecting current operational practice where UGC/AICTE/Accreditation evidence is a primary scrutiny input.

1. Key Design Change (as per current practice)

UGC Autonomy compliance should be treated as PRIMARY. The system should keep UGC fields ON by default (or mandatory), and should not allow final conferment/closure without recording UGC status/letter details (unless explicitly exempted by policy).

AKTU Clause 6.29(a) remains the internal checklist for university processing; however, the scrutiny dataset must also capture NAAC/NBA/AICTE compliance and other quality indicators commonly used in 2025–26.

2. Stakeholders and Roles

2.1 Institution-side

Institution Admin: creates and fills application, uploads annexures, enters payment and dispatch details, tracks status.

Authorized Signatory: verifies and performs final e-sign/e-acceptance.

2.2 AKTU-side

Dealing Hand / Case Worker: inward, diary entry, scrutiny, deficiency memo, routing to Registrar.

Registrar Office: reviews and forwards for approvals; controls meeting notices and committee workflows.

Competent Authority (PVC/VC/authorized): approves committee formation, approves final decision and tenure.

Committee Members: review, meeting participation (online/offline/hybrid), MoM editing and e-sign approval.

Optional reviewers: Accounts / Legal / Examination.

2.3 Committee composition option

Provide a configurable option to include external experts / industry representative / UGC nominee (as applicable) to align with autonomy best practices.

3. Application Data: Mandatory Fields (AKTU Core)

3.1 Institution Profile (Mandatory)

Institution name, address, district, principal/authorized signatory details, emailid/whatsapp number.

AKTU affiliation details: college code, programmes/branches, approved intake, current admissions summary.

3.2 Autonomy Request (Mandatory)

Autonomy requested: Academic Autonomy under AKTU.

Requested effective academic year/semester.

Programmes/branches/levels covered.

3.3 Clause 6.29(a)(i): Curriculum Variations (Mandatory)

Programme, semester.

AKTU course code/title vs proposed course code/title.

Change type: New / Substitution / Equivalent / Minor update.

Credits & L-T-P (AKTU vs proposed) and total semester credit parity.

Justification (gap identification + curriculum evaluation summary).

OBE/Outcome mapping: CO–PO/PSO reference.

Implementation readiness: faculty availability + lab/library support mapping.

Mandatory uploads: Annexure–IA + approvals/minutes (BoS/Academic Council/BoG as applicable).

3.4 Clause 6.29(a)(ii): Examination Mechanism (Mandatory)

CIE structure (tests/assignments/lab rubrics/viva) and weightage.

ESE structure and exam governance controls.

Paper setting, moderation, confidentiality, question bank policy.

UFM handling, grievance redressal, revaluation/verification.

Result processing timeline and reporting/submission to AKTU (where applicable).

Mandatory uploads: Annexure–II + exam SOP/sample formats.

3.5 Clause 6.29(a)(iii): Capacity (Mandatory sections + uploads)

Assets/Infrastructure: built-up, labs, library, ICT (summary). Upload: Annexure–V.

Faculty: dept-wise strength, cadre ratio, qualifications (PhD %, experience bands). Upload: Annexure–IV.

Research ecosystem: R&D cell, projects/pubs/patents/consultancy metrics. Upload: Annexure–III.

Finances: Annexure–VII undertaking + audited proof package (recommended): income–expenditure, balance sheet, fee collection, expenditure and student strength.

3.6 Accreditation / Quality Evidence (Mandatory in current scrutiny practice)

NAAC grade/score and validity (upload certificate).

NBA accreditation details (programme-wise) and validity (upload).

Latest AICTE approval letter and compliance summary (upload).

NIRF rank/band (optional but recommended).

3.7 Fee/Payment and Hardcopy Tracking (Mandatory)

If offline: DD(DD no) + upload proof.

Hardcopy dispatch/receipt tracking: speed post/consignment no. and AKTU diary/inward number + receipt date (AKTU entry).

System-generated printable cover sheet to link hardcopy to the online application.

4. UGC Autonomy Module (Default ON / Mandatory for closure)

UGC Policy Toggle (AKTU Admin Level)

The system should provide an AKTU Admin-level policy toggle to control how UGC approval status impacts final decisions:

Mode A (Strict): The system shall not allow issuance of a final “Granted” decision unless the UGC approval status is recorded.

Mode B (Parallel): The system may allow an AKTU decision, but shall label it as “Subject to UGC” and auto-generate a UGC recommendation packet.

The UGC module should be enabled by default. The system may allow parallel processing, but final closure/approval should require recording UGC status and (where applicable) the UGC approval letter.

4.1 UGC Status Tracking (Fields)

UGC Autonomy Status: Not Applied / Applied / Under Process / Clarification Sought / Approved / Approved with Conditions / Rejected / Withdrawn.

UGC Application No. (if under process) and portal reference.

UGC Approval Letter/Order No., Approval Date, validity/tenure (if applicable).

Conditions summary (if Approved with Conditions).

Upload UGC approval letter/order (mandatory when status = Approved/Approved with Conditions).

4.2 System enforcement rule

Allow AKTU scrutiny, committee formation, and MoM preparation in parallel.

Hold final decision issuance (or mark as ‘Conditional/Deferred’) until UGC letter/status is recorded as per policy.

5. End-to-End Workflow (Status Pipeline)

Stage A: Online Draft → Final Submission (Institution)

Institution creates application; fills fields; uploads annexures and quality evidence (NAAC/NBA/AICTE).

System validates completeness and generates Application ID + QR cover sheet.

Authorized Signatory e-signs and submits. Status: Submitted Online (Pending Hardcopy).

Stage B: Hardcopy Dispatch / Receipt (Institution → AKTU)

Institution enters dispatch details (speed post/consignment number) and uploads proof if available.

Dealing Hand records AKTU diary/inward number and receipt date; system issues acknowledgment to institution.

Status: Hardcopy Received – Under Scrutiny.

Stage C: Scrutiny & Deficiency Loop (Dealing Hand)

Checklist scrutiny: clause-wise completeness + accreditation/AICTE proofs + fee verification.

If deficient: deficiency memo auto-generated with task list and due date. Status: Deficiency Raised.

Institution submits corrections; case returns to scrutiny until cleared.

Status: Scrutiny Cleared – Ready for Committee Formation.

Stage D: Approval for Committee Formation (Registrar → Competent Authority)

Dealing Hand forwards scrutiny note to Registrar.

Registrar forwards proposal for committee constitution to competent authority.

Competent authority approves committee composition and scope; status: Approved for Committee Formation.

Stage E: Office Order Issuance (System Generated)

System generates committee formation Office Order with members, scope (Clause 6.29 report), timelines and meeting mode.

Competent authority e-signs; Office Order published in case file; members notified.

Status: Committee Constituted.

Stage F: Meeting Notice (Online/Offline/Hybrid)

Registrar office schedules meeting; system sends notice via email/whatsapp + calendar invite.

Agenda auto-includes Clause 6.29(a)(i)-(iii) review points and UGC/AICTE/Accreditation checks.

Status: Meeting Scheduled.

Stage G: AI/Template-Assisted Draft MoM + Collaborative Finalization

System generates a primary MoM using the approved template with clause-wise sections and annexure references.

MoM editor supports track changes, comments and version control.

Add a clause-wise scoring panel: Yes / Partial / No with mandatory remarks for Partial/No (improves consistency).

Chair/Convener finalizes the MoM; members e-sign/approve as per policy.

Status: MoM Finalized – Submitted to Competent Authority.

Stage H: Decision by Competent Authority (PVC/VC)

Competent authority reviews the MoM and complete decision packet (application + annexures + scrutiny trail + office order).

Decision options: Granted / Granted with Conditions / Deferred / Rejected.

Record autonomy tenure: Granted for ____ years (e.g., 5/10) and validity dates.

System generates decision letter and sends it to the institution; portal stores signed PDF.

Status: Closed (Granted/Conditional/Deferred/Rejected).

6. Competent Authority Approval Workflow (Controls)

Dedicated approval queue for: (i) committee formation, (ii) office order e-sign, (iii) final decision e-sign.

Each approval stores approver name/designation, timestamp, remarks and digital signature.

Decision packet is locked post-signature; all versions retained for audit.

Renewal reminders: auto-notify institution and AKTU 6–12 months before autonomy expiry.

7. Payment Module Upgrade

DD is used: capture DD details and upload scanned DD; record receipt and treasury/account entry by Accounts section.

8. Digitization Enhancements (Practical)

Optional document e-verification via DigiLocker/e-sign to reduce dependence on hardcopy over time.

Dashboard timeline tracker (PNR-style): shows stage, owner, date entered, pending since and expected SLA days.

Structured rejection/deferral reasons (dropdown + mandatory remarks) for analytics and transparency.

Data retention and access policy: define storage period, download permissions, and archival workflow.

9. Status Codes

Draft

Submitted Online (Pending Hardcopy)

Hardcopy Received – Under Scrutiny

Deficiency Raised

Scrutiny Cleared – Ready for Committee Formation

Approved for Committee Formation

Committee Constituted

Meeting Scheduled

MoM Draft Generated

MoM Finalized – Submitted to Competent Authority

Decision Issued – Closed

10. UGC Status Badge (Displayed on Case Header)

UGC: Not Applied / Under Process / Clarification Sought / Approved / Approved with Conditions / Rejected / Withdrawn